# Task List for Carpet Measurement Web App

Comprehensive Checklist for Development and Deployment

| Task Name | Assigned To | Position | Start Date | End Date | Status | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| Requirement Gathering | Jagjeet Kaur Sandhu | Business Analyst | 13 Oct 2025 | 23 Oct 2025 | Completed |  |
| Set Up Dev Environment | Vikram & Akash |  |  |  |  |  |
| Backend API Development | Akash & Vikram & Jagjeet |  |  |  |  |  |
| Frontend UI Design | Akash & Vikram |  |  |  |  |  |
| Integration Testing | Jagjeet Kaur Sandhu |  |  |  |  |  |

# Project Planning

- Define project objectives and scope

- Identify target user personas (e.g., homeowners, contractors, retailers)

- Determine required features (e.g., room measurement, pricing calculator, quote generation)

- Establish project timeline and milestones

- Assign roles and responsibilities within the team

# Design

- Sketch user interface (UI) wireframes for all screens

- Create user flow diagrams

- Design user experience (UX) with accessibility in mind

- Prepare visual design assets (icons, colours, fonts, logos)

- Review and finalise design mock-ups with stakeholders

# Core Functionality Development

- Set up project repository and development environment

- Develop user authentication and registration (if required)

- Implement room measurement input (length, width, and shape selection)

- Support multiple room measurements and irregular room shapes

- Create carpet roll/layout calculator (considering standard roll sizes and wastage)

- Integrate pricing calculator (per square metre, underlay, installation, extras)

- Enable quote generation (PDF/email/download options)

- Allow saving and retrieving previous measurements/quotes

# Additional Features

- Incorporate visual room planner or drawing tool

- Add options for different carpet types and colours

- Integrate with supplier or inventory systems (if needed)

- Implement multi-language and metric/imperial unit support

# Testing

- Write and execute unit tests for all core functions

- Conduct usability testing with real users

- Perform cross-browser and mobile responsiveness tests

- Validate input fields and error handling

- Address bugs and gather feedback for improvements

# Deployment

- Prepare deployment environment (hosting, domain, SSL certificate)

- Set up continuous integration and deployment pipelines

- Deploy web app to production server

- Monitor performance and error logs

- Prepare backup and disaster recovery plans

# Documentation and Support

- Write user guides and FAQs

- Prepare technical documentation for future development

- Set up support channels (contact form, email, live chat)

- Schedule regular updates and maintenance

## Post-Launch

- Collect user feedback and analytics

- Plan for iterative improvements and feature expansion

- Promote app through marketing channels