# Task List for Carpet Measurement Web App

Comprehensive Checklist for Development and Deployment

| Task Name | Assigned To | Position | Start Date | End Date | Status | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| Requirement Gathering | Jagjeet Kaur Sandhu | Business Analyst | 13 Oct 2025 | 23 Oct 2025 | Completed |  |
| Set Up Dev Environment | Vikram & Akash | Full Stack Developer | 24 Oct 2025 | 26 Oct 2025 | Completed | Requirement Gathering |
| Backend API Development | Akash & Vikram & Jagjeet | Python, PHP, JavaScript Developer | 27 Oct 2025 | 04 Nov 2025 | In progress | Set Up Dev Environment |
| Frontend UI Design | Akash & Vikram | Html & CSS, | 28 Oct 2025 | 06 Nov 2025 | In progress | Backend API Development |
| Integration Testing | Jagjeet Kaur Sandhu | Top Down Integration Testing | 07 Nov 2025 | 10 Nov 2025 | In progress | Backend & Frontend Design |

First Phase Testing (28 Oct 2025) by Nash (Client)

He appreciated the user interface and calculation components and proposed minor changes. I assured him that we will work diligently to ensure his complete satisfaction.

Propose Enhancements
To improve usability and precision, the following changes are recommended:

- Room Renaming: Enable users to rename rooms directly via text input, rather than relying on default labels.

- Dimension Editing: Allow users to manually enter room dimensions (length and width) through input fields, instead of adjusting via drag-and-resize gestures.

- Category Selection: Maintain the existing category-based room addition workflow for intuitive placement.

- Right-Click Context Menu: Enable users to right-click on a room to reveal a contextual menu with a “Delete” option.

- Dedicated Delete Button: Provide a visible delete icon or button on the selected room for quick removal.

- Keyboard Shortcut (Optional): Support Delete or Backspace key when a room is selected for power users.

- Pen-Enabled Drawing: Integrate pen accessibility to support freeform sketching and shape placement on the canvas.

- Semicircle Recognition: Enable detection and conversion of semicircular pen strokes into structured alfresco or dining area elements.

- Precision Input: Allow users to refine dimensions and labels post-drawing via editable input fields

- Aggregate Calculation: Sum all room-level carpet areas to derive the total usable carpet area.

- Quotation Integration: Feed the total area into the pricing module to generate itemized quotations or invoices.

- Export Support: Allow the total area and associated cost breakdown to be included in branded PDF or Excel summaries for client delivery.

- Joint Placement Guidance: Enable users to mark and label carpet joints directly on the layout.

- Traffic-Aware Positioning: Recommend joint placement in low-traffic zones—typically along left and front walls—while avoiding high-traffic areas such as doorways and main walk paths.

- Custom Labelling: Allow users to annotate joints with notes or tags for installer reference.

- Aesthetic Continuity: Aligning with the longer axis creates a more seamless and spacious appearance.

- Reduced Joins: Fewer cuts and joins are required, improving durability and reducing wear in high-traffic zones.

- Material Optimization: Maximizes roll usage and minimizes wastage, especially in rectangular or elongated spaces.

HOSTING COST

For 3 users

| Provider | Plan Type | Specs (Approx.) | Monthly Cost (AUD) | Notes |
| --- | --- | --- | --- | --- |
| Kamatera | Basic Cloud VPS | 1 vCPU, 1GB RAM, 20GB SSD | ~AU$6.04 | Scalable, ideal for minimal workloads |
| Webcentral | Starter Hosting | Shared hosting, 1 site, 10GB | ~AU$2.98 | Cheapest, good for static content |
| Hostinger AU | Cloud Startup | 2 vCPU, 3GB RAM, 200GB SSD | ~AU$14.99 | Includes backups, SSL, email |
| DigitalOcean | Basic Droplet | 1 vCPU, 1GB RAM, 25GB SSD | ~AU$8.50 | Developer-friendly, scalable |

# Project Planning

- Define project objectives and scope

- Identify target user personas (e.g., homeowners, contractors, retailers)

- Determine required features (e.g., room measurement, pricing calculator, quote generation)

- Establish project timeline and milestones

- Assign roles and responsibilities within the team

# Design

- Sketch user interface (UI) wireframes for all screens

- Create user flow diagrams

- Design user experience (UX) with accessibility in mind

- Prepare visual design assets (icons, colours, fonts, logos)

- Review and finalise design mock-ups with stakeholders

# Core Functionality Development

- Set up project repository and development environment

- Develop user authentication and registration (if required)

- Implement room measurement input (length, width, and shape selection)

- Support multiple room measurements and irregular room shapes

- Create carpet roll/layout calculator (considering standard roll sizes and wastage)

- Integrate pricing calculator (per square metre, underlay, installation, extras)

- Enable quote generation (PDF/email/download options)

- Allow saving and retrieving previous measurements/quotes

# Additional Features

- Incorporate visual room planner or drawing tool

- Add options for different carpet types and colours

- Integrate with supplier or inventory systems (if needed)

- Implement multi-language and metric/imperial unit support

# Testing

- Write and execute unit tests for all core functions

- Conduct usability testing with real users

- Perform cross-browser and mobile responsiveness tests

- Validate input fields and error handling

- Address bugs and gather feedback for improvements

# Deployment

- Prepare deployment environment (hosting, domain, SSL certificate)

- Set up continuous integration and deployment pipelines

- Deploy web app to production server

- Monitor performance and error logs

- Prepare backup and disaster recovery plans

# Documentation and Support

- Write user guides and FAQs

- Prepare technical documentation for future development

- Set up support channels (contact form, email, live chat)

- Schedule regular updates and maintenance

## Post-Launch

- Collect user feedback and analytics

- Plan for iterative improvements and feature expansion

- Promote app through marketing channels